SYNOVIA FUSION

Fusion Flow

Functional Specification — Release 1

TSS Declaration Automation Platform (GB → NI, Windsor Framework)

Synovia Digital

Aligned to: TSS API Reference v2.9.5 (Apr 2026) · TSS Data Guide (June 2026) · build baseline Fusion Release 4

Status:  DRAFT FOR REVIEW    Classification: Internal

# Document Control

| Field | Value | Field | Value |
| --- | --- | --- | --- |
| Document | Fusion Flow R1 Functional Specification | Version | 0.1 (Draft) |
| Owner | Integration & Systems Engineering | Date | 25 June 2026 |
| Platform | Synovia Fusion / Fusion Flow | Stack | Python 3.11, Azure SQL, pyodbc, Flask, Docker |
| Spec source | TSS API v2.9.5; Data Guide Jun 2026 | Pilot client | Birkdale (BKD) |

Purpose of this document. This Functional Specification defines the Release 1 scope, schema architecture, module behaviour, and TSS API integration for Fusion Flow. Each functional module concludes with a ready-to-use build prompt that drives generation of the corresponding implementation. Functional requirements are tagged (e.g. ING-FR-01) for traceability into delivery and test.

# Contents

# 1. Introduction & Purpose

Fusion Flow is a multi-tenant customs-declaration automation platform that ingests commercial movement data from principals (clients) moving goods from Great Britain to Northern Ireland under the Windsor Framework, enriches and validates that data into TSS-shaped submission objects, submits the required declarations to the Trader Support Service (TSS) API, and reconciles the responses TSS returns from HMRC/CDS. Release 1 establishes the end-to-end pipeline for the simplified procedure (Route A: ENS → SFD → GMR → Supplementary Declaration) with Birkdale (BKD) as the pilot client, on a schema architecture that is multi-tenant from day one.

Design principles. Strict layer separation by schema; one canonical execution/transaction spine; full field-level change auditing; a single shared process/status vocabulary across every module; verbatim API request/response capture; and configuration-driven client behaviour so that onboarding a new principal is a CFG exercise, not a code change.

# 2. Release 1 Scope

### 2.1 In scope

| Included in Release 1 | Detail |
| --- | --- |
| Route A end-to-end | ENS Header → Consignment → Goods (≤99) → submit → SFD lookup → GMR create/submit/read → SDI lookup → goods valuation update → SDI submit |
| Pilot client BKD | Multi-tenant architecture; BKD productionised first; PLE (agent / actAs) as fast-follow |
| All 11 schemas provisioned | CFG, ING, EXC, LOG, PRS, STG, API, BKD (client), CTL, ARC, SRV |
| Five functional modules | Ingestion, Data Processing, Submission Management, Manage/Monitor, Reporting & Analytics |
| Choice-value bootstrap | Cache ~57 GET /choice_values reference sets into CFG |
| Pre-flight & reconciliation | Permission Grant validation, response pull-back to BKD, field-level reconciliation, CTL latest-status, ARC archive |
| API version switch | New API default with New/Old switch scaffolding in CFG.API_Version |

### 2.2 Deferred (Release 2+)

| Deferred capability | Target |
| --- | --- |
| Route B — Internal Market Movement (IMMI) | R2 (align_ukims, H1↔H8 reclassify) |
| Route C — Full Frontier Declaration (FFD) | R2 (H1–H4 datasets) |
| Route D — Maritime Inventory Claim (ICR) | R3 |
| Standalone EIDR SFD create path | R2 (default flow is read-only SFD) |
| Scaled multi-agent actAs | R2 |

# 3. System Architecture

Fusion Flow is organised as a set of SQL schemas, each representing one stage of the pipeline, with three cross-cutting schemas (CFG, EXC, LOG) supporting every stage. Data flows left-to-right through the processing schemas; control and audit data flows into the cross-cutting schemas at every step.

## 3.1 Schema layer model

| Code | Layer | Purpose | Key tables (Release 1) |
| --- | --- | --- | --- |
| CFG | Configuration | Application settings, clients, credentials, folder paths, email filtering rules, per-client API routing, API version switch, cached choice values | Application_Settings, Clients, Credentials, Folder_Paths, Email_Rules, API_Process_Map, API_Version, Choice_Value_Cache |
| ING | Ingestion (raw) | Inbound artefacts landed verbatim from every source channel; no transformation | Inbound_File, Raw_Record, Source_Email, Raw_<CODE>_<SOURCE> |
| EXC | Execution | Master execution/transaction spine (Transaction_ID), transactions, errors, field-level enhancement log | Execution, Transaction, Error, Data_Processing_Enhancement |
| LOG | Log | Detailed technical/process logs and a dedicated error log (deeper than EXC) | Process_Log, Error_Log, API_Trace |
| PRS | Processing | Enhanced/enriched/constructed base submission objects in canonical TSS shape | ENS_Header, Consignment, Goods_Item, Nested_Object |
| STG | Staging | Submission-ready records mirroring TSS submission tables, client-prefixed; holds each API response code | BKD_ENS_Header, BKD_Consignment, BKD_Goods_Item, BKD_GMR, BKD_Sup_Dec |
| API | API | Full request/response JSON plus deserialised columns | Request_Response, Request_Deserialised, Response_Deserialised |
| BKD | Client schema | Records pulled back from TSS and reconciled; one schema per 3-letter client code | ENS_Header, Consignment, Goods_Item, GMR, Sup_Dec |
| CTL | Control | Authoritative latest status + views over specific headers/submissions | Submission_Status, vw_Header_Latest, vw_Submission_Tracker |
| ARC | Archive | Shared archived reconciled records | ENS_Headers_Srv, Consignment_Srv, Goods_Item_Srv |
| SRV | Serve | Views and tables for reporting & analytics | vw_Submission_Summary, vw_SLA_Deadlines, Fact_Submission |

Note: BKD is illustrative of the per-client schema pattern — each principal receives its own schema keyed on its 3-letter CFG.Clients code (Birkdale = BKD).

## 3.2 End-to-end data flow

- ING — raw inbound landed verbatim (Module 1, Ingestion).

- PRS — normalise, enrich, look up, construct canonical base submission objects (Module 2, Data Processing).

- STG — validated submission-ready rows materialised into client-prefixed tables shaped to the TSS payload (Module 2 output).

- API — ordered TSS calls executed; full request/response captured; references mapped back to STG (Module 3, Submission Management).

- BKD — TSS responses pulled back into the client schema and reconciled against the submitted STG payload (Module 4, Manage/Monitor).

- CTL / ARC — latest status maintained in CTL; reconciled terminal records archived to shared ARC tables (Module 4).

- SRV — serve views and fact tables expose status, SLA, and exception analytics (Module 5, Reporting & Analytics).

Cross-cutting throughout: CFG drives behaviour, EXC.Execution carries the Transaction_ID and process state, EXC.Data_Processing_Enhancement records every field change, and LOG captures detailed technical and error traces.

## 3.3 Common process & status model

Every module advances records through a single shared vocabulary. The process (the action being performed) is recorded against EXC.Execution; the resulting record status is recorded on the working row and surfaced in CTL. This makes any record's position in the pipeline unambiguous across modules.

| Process (EXC) | Resulting status | Meaning |
| --- | --- | --- |
| INGESTING | INGESTED | Raw artefact landed verbatim in ING |
| NORMALISING | NORMALISED | Formats/dates/codes standardised in PRS |
| ENRICHING | ENRICHED | Lookups, choice values and client QAS rules applied |
| CONSTRUCTING | CONSTRUCTED | Canonical base submission object assembled in PRS |
| VALIDATING | VALIDATED / REJECTED | Mandatory/conditional rules passed (or failed with reason) |
| STAGING | STAGED / READY | Materialised into STG, ready to submit |
| LINKING | LINKED | Goods → consignment → header bound |
| SUBMITTING | SUBMITTING → SUBMITTED | TSS API calls executed; reference returned |
| MONITORING | ACKNOWLEDGED / IN_PROGRESS | Polling TSS; downstream artefacts (SFD/SDI) appearing |
| RECONCILING | RECONCILED / MISMATCH | Pulled-back BKD record compared to submitted payload |
| ARCHIVING | ARCHIVED | Reconciled terminal record copied to ARC |
| (terminal/exception) | ERROR / CANCELLED / ON_HOLD | Exception states; require operator action |

## 3.4 Multi-tenant client model

Each principal is registered in CFG.Clients with a 3-letter code (Birkdale = BKD). The code drives the client schema name (BKD.*), the STG table prefix (STG.BKD_*), the source-channel configuration, the QAS rule set, and the API routing. Onboarding a new client is therefore a configuration and schema-provisioning task rather than a code change.

## 3.5 API versioning (New / Old switch)

TSS publishes upgraded endpoints alongside legacy ones. CFG.API_Version holds the active version per client and per resource; CFG.API_Process_Map defines which API operations each client sends and against which endpoint. Submission Management resolves both at call time, allowing a controlled switch from new to old (or back) without redeployment.

# 4. Functional Module Specifications

## 4.1 Module 1 — Ingestion

Purpose. Acquire inbound data from each principal across all configured channels and land it verbatim in ING, opening an EXC master execution (Transaction_ID) and capturing full provenance so every downstream record is traceable to its source file and row.

### Functional requirements

| ID | Requirement | Schemas | Status → |
| --- | --- | --- | --- |
| ING-FR-01 | Support SFTP polling, REST API pull, IMAP/Graph email attachment harvest (CSV/XLSX), and manual file drop — each enabled and configured per client. | CFG, ING | INGESTING |
| ING-FR-02 | Resolve every inbound artefact to a 3-letter client code (domain/mailbox/path → client) before landing; unmatched artefacts are quarantined and logged. | CFG, ING, LOG | INGESTING |
| ING-FR-03 | Persist the original payload byte-for-byte (file plus parsed rows) into ING. No transformation occurs at this stage. | ING | INGESTED |
| ING-FR-04 | Hash each file and row natural key for idempotent de-duplication; perform cross-database dedup via a Python bridge (Azure SQL has no cross-DB joins). | ING, EXC | INGESTED |
| ING-FR-05 | Open exactly one EXC.Execution row per ingestion run with a generated Transaction_ID; set process=INGESTING and record status=INGESTED on success. | EXC | INGESTED |
| ING-FR-06 | Read/transcode all text as UTF-8; use ASCII-safe stdout markers for Windows subprocess launchers (NO_COLOR=1) to avoid CP1252 failures. | ING, LOG | — |
| ING-FR-07 | Capture provenance on every ING record: source channel, filename, received-UTC, sender/mailbox, row ordinal. | ING | INGESTED |
| ING-FR-08 | Expose ingestion counts (files received, rows landed, quarantined) to CTL for monitoring. | ING, CTL | INGESTED |

⚠ Critical rules applied Rule 21 — Avoid ✓/★ in subprocess stdout on Windows; use NO_COLOR=1 and ASCII-safe markers. Rule 22 — No cross-database joins in Azure SQL; dedup across databases via a Python bridge.

▌ BUILD PROMPT — Module 1 — Ingestion Build a self-contained Python 3.11 ingestion runner for Fusion Flow R1. Args: --client <CODE> --dry-run. Hardcode config constants at top (Azure SQL conn string, per-channel settings); no env-var lookups. For the given client, poll its configured sources: SFTP, REST pull, and IMAP/Graph mailbox (harvest CSV/XLSX attachments). Resolve each artefact to its client via CFG.Clients (domain/mailbox/path); quarantine unmatched. Land payloads VERBATIM into ING (Inbound_File + Raw_Record / Raw_<CODE>_<SRC>). Open ONE EXC.Execution per run with a generated Transaction_ID, process='INGESTING'; set status='INGESTED' on success. Hash file + row natural keys for idempotent dedup (Python set/bridge, no cross-DB joins). Read all text UTF-8; NO_COLOR=1, ASCII stdout. Capture provenance: channel, filename, received_utc, sender, row ordinal. Write steps to LOG.Process_Log, failures to LOG.Error_Log. Use pyodbc + a rate-limited requests.Session for API pulls. Fully runnable. Dry-run: parse + report counts, write nothing. Print an ingestion summary.

## 4.2 Module 2 — Data Processing

Purpose. Transform raw ING records into validated, TSS-shaped base submission objects in PRS (normalise → enrich → look up → construct), output the submission-ready rows into client-prefixed STG tables, and log every field-level change in EXC.Data_Processing_Enhancement.

### Functional requirements

| ID | Requirement | Schemas | Status → |
| --- | --- | --- | --- |
| DP-FR-01 | Normalise formats: dates to strict DD/MM/YYYY HH:MM:SS in UTC, code casing, trimming; map source columns to canonical PRS fields. | ING, PRS | NORMALISED |
| DP-FR-02 | Enrich via CFG-cached choice values (~57 fields) and apply per-client QAS rules (e.g. BKD importer fallback, fixed arrival port, transport-charge literal, domestic-status flag). | CFG, PRS | ENRICHED |
| DP-FR-03 | Construct canonical ENS Header / Consignment / Goods Item objects honouring TSS cardinality (1 header → many consignments → ≤99 goods) and nested arrays. | PRS | CONSTRUCTED |
| DP-FR-04 | Validate mandatory/conditional fields per movement_type (incl. the effectively-mandatory 3a set); fail → REJECTED with reason; pass → VALIDATED. | PRS, LOG | VALIDATED / REJECTED |
| DP-FR-05 | Materialise validated objects into STG client tables shaped exactly to the TSS submission payload; set status=STAGED/READY. | STG | STAGED / READY |
| DP-FR-06 | Log every field set/changed/cleared in PRS or STG to EXC.Data_Processing_Enhancement (old value, new value, rule, Transaction_ID). | EXC | — |
| DP-FR-07 | Drive the shared process/status model and record transitions in EXC and CTL. | EXC, CTL | all |
| DP-FR-08 | Merge master/reference data (clients, ports, commodity defaults) from CFG into the staging layer alongside ingested values. | CFG, STG | ENRICHED |

⚠ Critical rules applied Rule 4 — arrival_date_time strict DD/MM/YYYY HH:MM:SS UTC; not past, max 14 days future. Rule 10 — goods_domestic_status is single char 'D' (not 'NIDOM'). Rule 11 — BKD transport_charges = 'Y' (account holder with carrier). Rule 12 — BKD arrival port GBAUBELBELBEL (Belfast). Rule 13 — BKD importer fallback to XI379692092000 when customer has no EORI. Rule 9 — Introspect CV table columns (INFORMATION_SCHEMA) before any insert.

▌ BUILD PROMPT — Module 2 — Data Processing Build a self-contained Python 3.11 processing runner for Fusion Flow R1. Args: --client <CODE> --transaction-id <ID¦latest> --dry-run. Read INGESTED rows for the client; for each logical movement: 1) NORMALISE: dates -> DD/MM/YYYY HH:MM:SS UTC, trim/casing, column map. 2) ENRICH: resolve choice values from CFG.Choice_Value_Cache; apply the client QAS rule set (BKD: importer XI379692092000 fallback, port GBAUBELBELBEL, transport_charges='Y', goods_domestic_status='D'). 3) CONSTRUCT canonical ENS Header/Consignment/Goods objects in PRS, enforcing 1->many->(<=99) cardinality and nested arrays. 4) VALIDATE mandatory/conditional fields by movement_type (incl. 3a set); REJECTED+reason on fail, VALIDATED on pass. 5) STAGE: write to STG.<CODE>_ENS_Header/_Consignment/_Goods_Item in the exact TSS payload shape; status='STAGED'. Log EVERY field change to EXC.Data_Processing_Enhancement (old,new,rule,txn). Advance EXC process + CTL status at each step. pyodbc; hardcoded config. Introspect CV/STG columns via INFORMATION_SCHEMA before insert. Runnable.

## 4.3 Module 3 — Submission Management

Purpose. Assemble validated STG records into TSS submissions — link goods to consignments to headers, run pre-submit validation, execute the correct ordered API calls for the route, capture every request/response in the API schema, and record per-call response codes back onto STG.

### Functional requirements

| ID | Requirement | Schemas | Status → |
| --- | --- | --- | --- |
| SM-FR-01 | Bind goods to consignments and consignments to the ENS header per the relationship map; enforce header lockout and blank-field-on-update semantics. | STG, PRS | LINKED |
| SM-FR-02 | Execute the Route A sequence: POST /headers create → /consignments create → /goods create (loop ≤99) → /consignments submit. GMR is two calls (create then submit), then wait ~90s before reading gmr_id. | STG, API | SUBMITTING → SUBMITTED |
| SM-FR-03 | Resolve endpoint/op_type per client from CFG.API_Process_Map and version from CFG.API_Version (New/Old switch). Use /headers (not /declaration_headers) and consignment_number (not consignment_reference). | CFG, API | — |
| SM-FR-04 | Authenticate via HTTP Basic on a single requests.Session (credentials API.TSSnnnnnnn from CFG.Credentials); enforce ≥0.25s inter-call rate limit. | CFG, API | — |
| SM-FR-05 | Persist full request/response JSON to API.Request_Response and deserialised columns; map TSS references (ENS…/DEC…/goods_id/GMR…) back to STG. | API, STG | SUBMITTED |
| SM-FR-06 | Write each API response/status code onto the relevant STG row; advance SUBMITTING→SUBMITTED or flag ERROR/REJECTED with the TSS error_message. | STG, LOG | SUBMITTED / ERROR |
| SM-FR-07 | Validate importer EORI via GET /permission_grant (result is a LIST) before submitting; route by use_tss_simplified_process. | API, CFG | — |
| SM-FR-08 | Never resend a successfully-submitted consignment; resume from the last successful step using EXC.Execution state (idempotent re-submit). | EXC, STG | SUBMITTED |

⚠ Critical rules applied Rule 1 — Use /headers, never /declaration_headers (wrong path → 404). Rule 2 — SFD lookup uses consignment_number, never consignment_reference (silent 'Unknown error'). Rule 3 — movement_type=3a requires the effectively-mandatory conditional set. Rules 16/17/24 — Update is full replacement; declaration_number/consignment_number must be blank on update; empty clears. Rule 18 — After first consignment submit, the header is locked except identity_no_of_transport. Rule 19 — GMR is always create + submit (two calls); wait ~90s before reading gmr_id. Rule 7 — Permission Grant result is a LIST; iterate it. Rule 8 / Rule 14 — One requests.Session; ≥0.25s between production calls.

▌ BUILD PROMPT — Module 3 — Submission Management Build a self-contained Python 3.11 submission runner for Fusion Flow R1, Route A only. Args: --client <CODE> --env <test¦prod> --dry-run. Hardcode config; pull credentials/endpoints/version from CFG.Credentials, CFG.API_Process_Map, CFG.API_Version. ONE requests.Session, HTTP Basic, >=0.25s rate limit. Pre-flight: GET /permission_grant?eori=... (result is a LIST) and route by use_tss_simplified_process. For each READY movement in STG.<CODE>_*: link goods->consignment->header; then call IN ORDER: POST /headers create -> /consignments create -> /goods create (<=99 loop) -> /consignments submit. Then GMR: POST create -> POST submit -> wait 90s -> GET gmr_id. Use /headers (NOT /declaration_headers); SFD lookups use consignment_number. On update: full payload, blank declaration_number/ consignment_number, never blank a field you want kept. Capture every request+response to API.Request_Response (+deserialised); write response codes + TSS refs (ENS/DEC/goods_id/GMR) back onto STG. Advance EXC/CTL SUBMITTING->SUBMITTED; ERROR+error_message on failure. Idempotent: skip already-submitted; resume from last EXC step. Runnable.

## 4.4 Module 4 — Manage & Monitor Submissions

Purpose. After submission, poll TSS for declaration numbers and downstream auto-generated artefacts (SFD, SDI), pull the returned data into the client schema, reconcile against what was submitted, drive create/edit/cancel/recall maintenance, and maintain the authoritative latest status in CTL.

### Functional requirements

| ID | Requirement | Schemas | Status → |
| --- | --- | --- | --- |
| MM-FR-01 | Retrieve declaration/consignment/goods references and statuses (fields list required on reads); walk ENS→SFD→SUP lookups and re-fetch SDI-context goods_id. | API, BKD | MONITORING |
| MM-FR-02 | Land TSS-returned records into the client schema (BKD.ENS_Header, Consignment, Goods_Item, GMR, Sup_Dec) with MRN, control_status, error_message. | BKD, API | ACKNOWLEDGED |
| MM-FR-03 | Reconcile submitted STG payload vs pulled-back BKD record field-by-field; match → RECONCILED; divergence → MISMATCH with diff logged. | STG, BKD, LOG | RECONCILED / MISMATCH |
| MM-FR-04 | Support update (full-replacement), state-aware cancel, recall (SUP Pending Payment→Draft) and re-submit; require a typed confirmation phrase on cancel/recall. | API, STG, BKD | — |
| MM-FR-05 | Track lifecycle timings/deadlines (SDI submit by the 10th of the month after arrival; GMR 90s wait) and surface them in CTL views. | CTL | MONITORING |
| MM-FR-06 | On reconciled + submitted terminal state, copy records to shared ARC tables and set status=ARCHIVED. | ARC, CTL | ARCHIVED |
| MM-FR-07 | Maintain CTL.Submission_Status as the single source of latest status with views per header/consignment/submission. | CTL | all |
| MM-FR-08 | Use Consignment read to walk back to the ENS header (importers cannot read the ENS header directly). | API, BKD | — |

⚠ Critical rules applied Rule 15 — goods_id differs between ENS and SDI context; re-fetch via GET /goods?sup_dec_number=SUP…. Rule 5 / Rule 6 — SFDs/SDIs are auto-generated read-only; if importer EORI is unregistered they silently never generate. Rule 20 — Cancelling Open/TIR GMRs deletes them from GVMS entirely; draft cancels only mark cancelled. Rule 23 — If a draft SDI for standard goods does not appear, nudge arrival_date_time to near-future UTC and re-trigger. Rule 26 — Importers cannot read the ENS header; walk back via the consignment's declaration_number. Rule 25 — Attachments are not permitted; the API is pure JSON.

▌ BUILD PROMPT — Module 4 — Manage & Monitor Build a self-contained Python 3.11 monitor/reconcile runner for R1. Args: --client <CODE> --env <test¦prod> --action <poll¦reconcile¦ update¦cancel¦recall> --dry-run. One rate-limited HTTP Basic session. poll: for SUBMITTED movements, GET /consignments &fields=... for MRN/ control_status; walk SFD via consignment_number, SUP via sfd_number; re-fetch SDI-context goods_id via GET /goods?sup_dec_number=SUP.... Land returns into BKD.<entity> (MRN, control_status, error_message). reconcile: diff STG submitted payload vs BKD pulled record field-by-field; match -> CTL status RECONCILED; else MISMATCH + diff to LOG.Error_Log. update/cancel/recall: full-replacement payloads; state-aware cancel (warn Open/TIR GMR cancel deletes from GVMS); require typed confirmation phrase + transaction wrapping on destructive ops. On RECONCILED+SUBMITTED terminal: copy to ARC.*_Srv, status=ARCHIVED. CTL.Submission_Status is the single latest-status source. Track SDI 10th-of- month deadline. pyodbc; hardcoded config; runnable; dry-run safe.

## 4.5 Module 5 — Reporting & Analytics

Purpose. Provide the SRV serve layer — curated views, fact tables and extracts — for operational dashboards, SLA/deadline tracking, exception monitoring and client reporting, branded to the Synovia Fusion system.

### Functional requirements

| ID | Requirement | Schemas | Status → |
| --- | --- | --- | --- |
| RA-FR-01 | Build SRV views over CTL/BKD/ARC for submission status, throughput and reconciliation outcomes. | SRV, CTL | — |
| RA-FR-02 | Report on SDI deadlines, GMR readiness, ageing drafts and stuck/ERROR records. | SRV, CTL | — |
| RA-FR-03 | Surface rejection reasons, mismatch counts and top error codes from LOG/EXC. | SRV, LOG, EXC | — |
| RA-FR-04 | Produce per-client (3-letter code) extracts and formatted Excel/HTML outputs using the Synovia Fusion brand system. | SRV | — |
| RA-FR-05 | Provide an aggregate fact table (SRV.Fact_Submission) refreshed per execution for BI consumption. | SRV | — |
| RA-FR-06 | Report volumetrics: files ingested, rows staged, submissions per route/status/day, reconciliation rate. | SRV | — |

▌ BUILD PROMPT — Module 5 — Reporting & Analytics Build the SRV serve layer + a self-contained Python 3.11 reporting script. SQL: create SRV views over CTL/BKD/ARC — vw_Submission_Summary, vw_SLA_Deadlines (SDI 10th-of-month, GMR readiness, ageing drafts), vw_Exceptions (rejection reasons, mismatch counts, top error codes from LOG/EXC), and a refreshable SRV.Fact_Submission (per route/status/day). Python: args --client <CODE¦all> --as-of <date>. Read SRV views, emit a formatted Excel workbook AND an interactive HTML report in the Synovia Fusion brand (navy/teal, Montserrat/Segoe UI, Status Pills, Pipeline view). Include volumetrics: files ingested, rows staged, submissions, reconcile %. Hardcoded config; pyodbc; openpyxl; self-contained; runnable.

# 5. Data Model Summary

The staging and client schemas mirror the TSS submission entities. Primary relationships (Release 1, Route A):

| Parent | Child | Cardinality | Join / note |
| --- | --- | --- | --- |
| DeclarationHeader (ENS) | Consignment | 1 → many | declaration_number |
| DeclarationHeader (ENS) | GVMS_GMR | 1 → 0..1 | ens_lrn; one active GMR per movement |
| Consignment | GoodsItem | 1 → many (≤99) | consignment_number |
| Consignment | SFDConsignment | 1 → 0..1 | auto-generated; lookup by consignment_number |
| SFDConsignment | SupplementaryDec | 1 → 0..1 | auto-drafted; lookup by sfd_number |
| SupplementaryDec | GoodsItem (SDI ctx) | 1 → many | lookup by sup_dec_number (NEW goods_id) |

Nested arrays (Release 1). Consignment carries PreviousDocument and HolderOfAuthorisation; GoodsItem carries AdditionalProcedure, DocumentReference, AdditionalInformation, PreviousDocument, ItemAddDed, NationalAdditionalCode and TaxBase; GMR carries ExternalContact. These are modelled as child tables in PRS/STG and serialised into the JSON payload at submission.

# 6. TSS API Integration

### 6.1 Environments & authentication

| Item | Value | Note |
| --- | --- | --- |
| TEST base URL | https://api.tsstestenv.co.uk | Functional & integration testing |
| PROD base URL | https://api.tradersupportservice.co.uk | Live HMRC/CDS submissions |
| Auth | HTTP Basic — Base64(user:pass) | Credential format API.TSSnnnnnnn |
| Headers | Accept / Content-Type: application/json | Authorization: Basic <b64> |
| Time zone | UTC | Portal shows BST+1 in summer; API is UTC |
| Rate limit | ≥0.25s between calls (prod) | Session with rate-limited decorator |

### 6.2 Endpoints in scope (Route A)

| Resource | Endpoint | op_types (R1) | Returns |
| --- | --- | --- | --- |
| Permission Grant | GET /permission_grant | read | permission flags (LIST) |
| Declaration Header | POST/GET /headers | create, update, cancel, read | ENS000… |
| Consignment | POST/GET /consignments | create, update, submit, cancel, read, filter | DEC000…, MRN |
| Goods Item | POST/GET /goods | create, update, delete, lookup, read | goods_id (32-hex) |
| SFD Consignment | GET /simplified_frontier_declarations | lookup, read, filter | SFD DEC + MRN |
| Supplementary Dec. | POST/GET /supplementary_declarations | lookup, read, filter, submit, recall | SUP000… |
| GVMS GMR | POST/GET /gvms_gmr | create, submit, cancel, read | GMR000…, gmr_id |
| Choice Values | GET /choice_values/<field> | read | {name, value} array |

Reads require at least one fields parameter. Agents (e.g. PLE) append actAs=<customer_account_sys_id> obtained from GET /agent_relationships.

# 7. Cross-Cutting Concerns

### 7.1 Execution & audit

- Every run opens one EXC.Execution row with a Transaction_ID and the active process; the Transaction_ID threads through ING, PRS, STG, API, BKD and CTL.

- Every field-level change in PRS/STG is written to EXC.Data_Processing_Enhancement with old value, new value, the rule applied, and the Transaction_ID.

- LOG carries detailed technical and error traces (deeper than EXC), including a full API trace.

### 7.2 Configuration & credentials

- All behaviour is CFG-driven: clients, credentials, folder paths, email rules, API routing and version, and cached choice values.

- Scripts use hardcoded config constants and credentials per the team convention; destructive operations carry dry-run flags, transaction wrapping and typed confirmation phrases.

### 7.3 Resilience

- Idempotent ingestion and submission; resume-from-last-step using EXC state; rate-limited single session; UTF-8/ASCII-safe IO on Windows launchers.

# 8. Release 1 Delivery Plan

| Phase | Deliverable | Detail |
| --- | --- | --- |
| P1 | Foundation | Provision all 11 schemas; CFG seed (clients, credentials, paths, API map/version); choice-value bootstrap; credential/config harvest |
| P2 | Ingestion (M1) | BKD source connectors (SFTP/API/email); raw landing; EXC execution spine; provenance & dedup |
| P3 | Processing (M2) | Normalise/enrich/construct in PRS; validation; STG materialisation; enhancement logging |
| P4 | Submission (M3) | Route A ordered calls on TEST; API capture; response-code tracking; permission pre-flight |
| P5 | Monitor (M4) | Pull-back to BKD; reconciliation; CTL latest-status; ARC archive; maintenance ops |
| P6 | Reporting & cutover (M5) | SRV views/fact table; branded Excel/HTML reporting; controlled cutover to PRODUCTION |

# 9. Critical Rules Register

Empirically confirmed via live BKD/PLE calls. Where the published spec says optional but TSS rejects without it, the rule is binding for Release 1.

| # | Rule |
| --- | --- |
| 1 | Use /headers, not /declaration_headers. Wrong path returns 404. |
| 2 | SFD lookup uses consignment_number, not consignment_reference. Wrong name returns a silent 'Unknown error'. |
| 3 | movement_type=3a requires the effectively-mandatory conditional set: type_of_passive_transport, transport_charges, carrier_name, place_of_acceptance/delivery flags. |
| 4 | arrival_date_time strict DD/MM/YYYY HH:MM:SS UTC; never in the past; max 14 days future. |
| 5 | SFDs are auto-generated; do not call create. Default flow is read-only after consignment submit. |
| 6 | importer_eori must be TSS-registered or SFD/SDI silently never generate. Validate via Permission Grant first. |
| 7 | Permission Grant result is a LIST, not an object — iterate it. |
| 8 | Use a single requests.Session with the Authorization header set once. |
| 9 | Introspect CV table columns (INFORMATION_SCHEMA) before any insert; names vary (e.g. description vs name). |
| 10 | goods_domestic_status is single char 'D' — not 'NIDOM'. |
| 11 | BKD transport_charges = 'Y' (account holder with carrier) — not 'H'. |
| 12 | BKD arrival port is GBAUBELBELBEL (Belfast) for all GB→NI movements. |
| 13 | BKD importer fallback: if customer has no EORI, Birkdale is importer & consignor (XI379692092000). |
| 14 | Rate limit 0.25s between calls (prod); use a rate-limited session decorator. |
| 15 | goods_id in ENS context ≠ goods_id in SDI context; re-fetch via GET /goods?sup_dec_number=SUP…. |
| 16 | Update is full replacement — omitted optional fields are blanked. Re-send everything to keep. |
| 17 | On Consignment update, declaration_number must be blank; on Goods update, consignment_number must be blank. |
| 18 | After first consignment submit, the header is locked except identity_no_of_transport. |
| 19 | GMR is always create then submit (two calls); wait ~90s before reading gmr_id. |
| 20 | Cancelling Open/TIR GMRs deletes them from GVMS entirely; draft cancels only mark cancelled. |
| 21 | Avoid ✓/★ in subprocess stdout on Windows (CP1252); use NO_COLOR=1 and ASCII markers. |
| 22 | Azure SQL has no cross-database joins; bridge in Python for cross-DB dedup. |
| 23 | If a draft SDI for standard goods does not appear, nudge arrival_date_time to near-future UTC and re-trigger. |
| 24 | Empty optional field clears to default; to keep a value, send the existing value (update = full replacement). |
| 25 | Attachments are not permitted; the API is pure JSON. Use SharePoint/portal for documents. |
| 26 | Importers cannot read the ENS header; walk back via the consignment's declaration_number. |

# Appendix A — Glossary

| Term | Meaning |
| --- | --- |
| ENS | Entry Summary Declaration (safety & security, pre-movement) |
| SFD | Simplified Frontier Declaration (auto-generated from a submitted consignment) |
| SDI / SUP | Supplementary Declaration (post-movement customs detail; deadline 10th of month after arrival) |
| FFD | Full Frontier Declaration (Route C; RoW→NI / special procedures) |
| GMR | Goods Movement Reference (GVMS; required at the port) |
| IMMI | Internal Market Movement Information (Route B; UKIMS 'not at risk') |
| ICR | Maritime Inventory Claim Record (Route D) |
| MRN | Movement Reference Number (returned by CDS) |
| QAS | Client-specific Quality Assurance / business rule set applied during enrichment |